| PROJECT TITLE | CryptoCoinTracker |  |  |
| --- | --- | --- | --- |
| STUDENT NAME | Brandon Trinkle | PHONE | 716-787-1049 |
| EMAIL | Btrinkl1@asu.edu |  |  |
| PURPOSE Identify how your project solves a problem. | This project provides users with the ability to monitor cryptocurrency market data through a mobile interface. By fetching real-time data from CoinGecko, it avoids using slow or ad-heavy websites and delivers price information directly on an Android device. |  |  |
| GOALS A summary of the SMART goals for your project. | Specific: Build an Android app that fetches and displays a list of cryptocurrencies with price data using a public API (CoinGecko). Measurable: Display data in a scrollable list with at least 10 cryptocurrencies updating via LiveData. Achievable: Use Retrofit, ViewModel, and RecyclerView to keep the architecture clean and scalable. Relevant: Directly applies fundamental Android development concepts, such as MVVM and API consumption, that are closely aligned with course objectives. Time-bound: Complete all milestones within the current course timeline. |  |  |
| AUDIENCE Describe the characteristics of who would use your project. | The app is for crypto enthusiasts and new investors to quickly view top coin performance. It targets Android users who want lightweight, no-login-required market data access. |  |  |
| TIMEFRAME Break down your project into deliverables (based on the course schedule). Assign deadlines for milestones for yourself. | Deliverable; Deadline. Project Idea + Setup; Week 1. UI Layout (XML for Main Screen); Week 2. Retrofit Integration + API Fetch; Week 3. ViewModel + LiveData implementation; Week 4. RecyclerView integration; Week 5. Testing + UI Polishing; End of Week 5. Final Debugging and Submission; End of Week 5 / Start of Week 6. |
| COMMENTS | One of my primary objectives is to develop a visually impressive user interface, featuring graphs, charts, and an intuitive user environment. |  |  |